## Slide 1: Agile Development
Dr Simon Lock
simon.lock@bristol.ac.uk

## Slide 2: Agile
Agile is NOT a development process
It is a philosophy - a way of thinking
The Agile "Manifesto" promotes the following values:
Individuals & Interactions (over processes & tools)
Operational Software (over documentation)
Customer Collaboration (over formal contracts)
Responding to Change (over predefined plan)

## Slide 3: How to take these
These can make old-school devs very nervous !
Values are however intended as "provocations"…
Get us to rethink and reassess our preconceptions
They don't ask us to totally disregard certain things
(such as processes, tools, documentation etc)
But rather, think about other aspects AS WELL

## Slide 4
Agile is a development methodology devised by (and for use by) coders !
What things do coders like & dislike ?

## Slide 5: Likes
Writing well structured code
Refactor code to make it more elegant
Testing code regularly to get closure on work done
Showing results to client regularly to impress them

## Slide 6: Dislikes
Eliciting and recording requirements
Writing tedious documentation
Committing to a final design in advance
Managers telling them how to work
Big and immovable deadlines

## Slide 7: Agile Principles (1)
Satisfying customer's needs
(with early & continuous delivery of SW)
Embracing change
(even late on in the development cycle)
Delivering working SW regularly
(and frequently e.g. monthly/weekly)
Developer and client daily collaboration
Trusting motivated individuals
Ensuring face-to-face communication

## Slide 8: Agile Principles (2)
Measuring progress by amount of working code
Working at constant & sustainable pace
(not relying on heroic effort)
Continuous attention to technical excellence
Simplicity: minimise amount of (unnecessary) work
Rely upon self-organising teams
Teams regularly reflect on their own performance

## Slide 9: Agile in Perspective
Many elements of Agile are not new
They have existed and evolved for many years
Agile draws them together under a single umbrella
If you were being cynical you might view Agile as just a branding exercise
An opportunity to sell more books
Earn more consultancy fees ;o)

## Slide 10: The “Totally new" Agile Approach
Iteration 1
Design
Analysis
Code
Test
Deploy
Iteration 2
Design
Analysis
Code
Test
Deploy
Iteration 3
Design
Analysis
Code
Test
Deploy
Iteration 4
Design
Analysis
Code
Test
Deploy
Internal "end of iteration" Demo or external Customer release
…

## Slide 11: Generic Waterfall
Design
Analysis
Code
Test
Deploy

## Slide 12: Agile Methods
There are various approaches adhering to Agile
Not just limited to software, but also other industries
We'll focus on Extreme Programming (XP)
Mainly because its popular and well documented
We won't be covering all aspects - it's too big !
But will introduce a number of key “practices”
Should hopefully be useful in your coming projects

## Slide 13: Key XP Practices (1)
Pair programming - Two heads are better than one
Continuous integration – Code always operational
Test driven - Code always runs correctly
Whole team - Everyone included in everything (often even the client !)
Design improvement - refactor the whole system structure, when ever things get messy

## Slide 14: Key XP Practices (2)
Small releases - deliver frequently, get feedback
Coding standard - agreed style and format
Collective ownership - everyone owns all code
Simple design - simplest way to implement features
Sustainable pace - effort is constant, manageable

## Slide 15: XP Anti-practices – You (until now !)
System designed once at start (doesn't change)
Structure is complex and sophisticated
Programmers work primarily on their own
Individuals responsible just for their own code
Everyone writes code in their own style
Development takes place in heroic bursts
Some weekends are worked !

## Slide 16: XP Anti-practices – Avoid in SPE !
System consists of non-interoperating fragments
Whole system only works at a late stage in process
System tested late-on when almost finished
Releases aren't planned, but just happen
Clients only see finished product at end of project

## Slide 17: Pair programming in more detail
All code written by two programmers on one machine:
Helm: uses keyboard / mouse, does coding
Tactician: thinks about implications & problems
The idea is that all code is reviewed as it is written !
The pair don't "own" that code - anyone can change it
Pairings can (and should) evolve at any time
Pair prog. is an essential communication mechanisms
Tactician is in ideal position to recommend refactoring

## Slide 18: Impact of pair programming
Studies have assessed the impact of pair prog…
Single programmer 77 source lines per month
Pair programming 175 source lines per month
[Jensen, 2003]
15% Increase in development costs…
but 15% fewer software defects
[Cockburn & Williams, 2001]

## Slide 19: Test-driven Development
Tests written before any code & leads all development
Programmers job is to write code to pass the tests
If there’s no test for a feature - you don't implement it
Tests "are" the requirements of the system
The test runner makes automatic verification possible !

## Slide 20: Benefits of test-driven development
Code coverage
We are sure that all code written has at least 1 test
Simplified debugging
If a test fails we know it must be caused new code
System documentation
Tests themselves are one form of documentation
(they describe what the code should be doing)

## Slide 21: Scrum
You may also have heard of "Scrum" as an approach to Agile development
Scrum is a Project Management approach:
It operates at higher-level than XP
As such XP and Scrum aren't competitors…
They can work well together !

## Slide 22: Key Scrum Concepts
The Scrum - Stand-up daily meeting of entire team
Scrum Master - Team Leader
Sprint - Short, rapid development iteration
Product Backlog - ToDo list of jobs that need doing
Product Owner - Client (or their representative)

## Slide 23: Problems with Agile
Hard to draw up legally binding contracts - no full specification in advance
Good for green-field dev - what about brownfield dev, legacy systems and maintenance ?
Works well for small co-located teams, but what about large distributed development ?
Relies on knowledge of developers in team - what if they aren’t around (holidays, illness, turnover)

## Slide 24: Extras

## Slide 25: Reading
Jensen, "A Pair Programming Experience," Crosstalk, March 2003
Cockburn & Williams, "Costs and benefits of pair programming", 2001
Some nice revision cards from the University of Stockholm:
https://people.dsv.su.se/~beatrice/IV1300/Lectures/l3_IV1300_10_4pp.pdf

## Slide 26: XP interesting features (1)
Stand-up meeting
To avoid the "endless meeting" syndrome XP meetings are sometimes "stand-ups" in the corridor, or around a whiteboard
Not good to make people too comfortable ;o)
Spike
Out-of-stream prototype, experiment or sanity check that answers a question but doesn't contribute directly to the satisfaction of a user story

## Slide 27: XP interesting features (2)
Self-documenting code
Trying to keep code and an equivalent (but separate) set of documentation consistent can be very hard. Instead, combine the two:
  Useful and self explanatory variable and function names
  Useful and appropriate comments wherever possible
  Automatic doc. generation from comments (Javadoc)
Team size
XP works well with up to 12-15 developers.
Any more and it doesn't really scale.

## Slide 28: Common XP roles
On-site customer: might be an actual client
Programmer: estimates effort, codes, unit tests
Tester: Integration tests, reports, flags problems
Tracker: Monitor progress, take action if problems
Doomsayer: Highlights risks, passes on bad news
Coach: Watches everything, lends a hand
Manager - Run meetings, writes plans/reports, manages processes